xoExam™ — Development Brief (Cumulative)

v0.1.0 → v0.3.3 · Progress timeline

Method Marketing Agency for Xenon Ophthalmics Inc.

Executive summary

The xoExam™ UI/UX prototype has progressed through a sequence of versioned releases from initial deploy (v0.1.0, April 27 2026) to the current build (v0.3.3, October 13 2026). The work spans three connected efforts: (1) standing up the application shell — login, module selector, dashboard, navigation, and the administrative record pages; (2) bringing exam tests to clinical fidelity one at a time on a shared ExamShell contract; and (3) maintaining a versioned, client-facing documentation set that moves as a unit with every release.

The product ships as one unified build — every document and surface carries the same version number. The per-test "reached clinical fidelity in vX.Y.Z" marker is a milestone timestamp, not a separate version. Seven of nineteen catalog tests are at clinical fidelity; the remaining twelve are visual-fidelity placeholders awaiting their own clinical rebuilds.

This program remains pre-beta, active development pending final feedback from MPR and Xenon's Chief Medical Officer + doctor panel.

Version timeline

| Version | Date | Theme |
| --- | --- | --- |
| v0.1.0 | Apr 27, 2026 | Initial deploy — corrected 20-test catalog, category filters, Ishihara plates 1–4 |
| v0.1.2 | May 14, 2026 | Doctor section rebuilt as full-page tabbed DoctorProfile (6 tabs) |
| v0.1.3 | May 14, 2026 | Module tabs refactor (xoIris / xoFit / xoLab) + marketing surfaces |
| v0.1.4 | May 15, 2026 | Stream architecture activated · Visual Acuity onto ExamShell · canonical Cancel UX |
| v0.1.5–0.1.7 | May 15, 2026 | Color Vision clinical overhaul — Ishihara + D-15 Farnsworth, OD/OS/OU sequence |
| v0.1.8 | May 18, 2026 | Visual Fields clinical fidelity + first formal Engineering Handoff issue |
| v0.1.9 | May 21, 2026 | Wavefront Aberrometry clinical fidelity + Doctor sign-off pattern introduced |
| v0.2.0 | May 21, 2026 | Bare-noun naming convention sweep + dead-entry cleanup |
| v0.2.1 | May 22, 2026 | Extraocular Motility clinical fidelity (0 to ±4 grading, 9 cardinal positions) |
| v0.2.2 | May 22, 2026 | Housekeeping — dev nav removed, dead-ends audit, Clinical Standards Reference created |
| v0.2.3 | May 22, 2026 | Visual Acuity v2 spec backfill + LogMAR / clinical-threshold corrections |
| v0.2.5 | May 22, 2026 | Pupillometry clinical fidelity (Winn age-banded norms, NPi, RAPD) |
| v0.2.6 | Jun 2, 2026 | Wavefront Refraction — new two-stage refraction test; Certify & close as Rx-release event |
| v0.2.7 | Jun 8, 2026 | Wavefront Refraction — six competitive-parity enhancements merged; v2 fork eliminated |
| v0.2.8 | Jun 9, 2026 | Hardware answers confirmed (Steve, Q3/Q7/Q8); toggle-switch fix; full doc-set reissue |
| v0.2.9 | Jun 16, 2026 | Shell navigation + list/grid view pass — sidebar sub-menus removed; List/Grid toggle added to Patients, Devices, Doctors; no test or clinical change |
| v0.3.0 | Jul 10, 2026 | Test catalog visibility, ordering + filtering pass — Tests grid reordered to a fixed clinical priority sequence; legacy standalone Refraction hidden; filter pills / category labels / search hidden; no test or clinical change |
| v0.3.1 | Sep 18, 2026 | Objective & Subjective Refraction — new parallel test cloned from Wavefront Refraction, subjective stage rebuilt as a single-screen instrument console |
| v0.3.2 | Sep 18, 2026 | Objective & Subjective Refraction — subjective protocol aligned to published clinical technique (Westmead Eye Manual §8.2); liquid-lens "protect the fog" requirement logged for engineering |
| v0.3.3 | Oct 13, 2026 | Objective & Subjective Refraction — digital-prism binocular alignment, near-vision workflow, JCC branching on starting cylinder |

Current release — v0.3.3 (binocular alignment · near vision · refraction flow)

v0.3.3 extends Objective & Subjective Refraction in three areas. Wavefront Refraction remains untouched and the count of tests at clinical fidelity is unchanged:

1. Binocular alignment with digital prism. The Balance tool now separates two questions — equal clarity (balance) and ocular alignment (prism). Alignment displaces each eye's image digitally, Base In/Out/Up/Down, until the patient reports the two images fused; the amount needed is the measured deviation. Measured prism is recorded by default and enters the prescription only when the clinician elects to prescribe it. Fusion is shown at a glance (the preview turns green and the targets merge), and Base In/Out/Up/Down sit on a cross-shaped pad that mirrors per eye so In always points toward the nose.

2. Near-vision workflow. Add linked across both eyes, distance prescription locked while on near, near prescription per eye, near acuity recorded with its notation, contrast and lighting, convergence matched to the working distance, and a range-of-clear-vision check that centers the add.

3. Objective scan count. The clinician selects 3 or 5 scans per eye; readings are averaged as power vectors, spurious readings are retaken automatically, and scan-to-scan spread is shown and recorded.

4. Refraction-flow branching. JCC now opens in the mode the starting cylinder calls for — axis first for real cylinder, power first for low cylinder, a probe when none is present — and the console notes when a second MPMVA is not needed or near testing is not typically indicated, without blocking the clinician.

Prior release — v0.3.2 (Sep 18, 2026): subjective protocol aligned to the Westmead Eye Manual §8.2; skip-ahead acknowledgment removed.

Tests at clinical fidelity (7 of 19)

| # | Test | Reached clinical fidelity in |
| --- | --- | --- |
| 1 | Visual Acuity | v0.2.3 |
| 2 | Color Vision (Ishihara + D-15 Farnsworth) | v0.1.7 |
| 3 | Visual Fields | v0.1.8 |
| 4 | Wavefront Aberrometry | v0.1.9 |
| 5 | Extraocular Motility | v0.2.1 |
| 6 | Pupillometry | v0.2.5 |
| 7 | Wavefront Refraction | v0.2.6 (six enhancements merged v0.2.7) |

Currently deployed

•  xoExam™ v0.3.3 — [xoexam-uiux.netlify.app](https://xoexam-uiux.netlify.app)

•  Architecture: single-file React 18.3.1 + Babel Standalone (CDN), no build toolchain; designed for port to React Native + Kotlin for the production Android tablet.

Method Marketing Agency · xoExam UI/UX Development Brief (Cumulative) · v0.3.3 · October 13, 2026