# xoExam™ — Development Brief

## v0.2.9 · June 16, 2026 · Shell navigation + list/grid view pass

Method Marketing Agency for Xenon Ophthalmics Inc.

## What changed in v0.2.9

Three connected shell/navigation corrections at CD direction. No test was added, no clinical logic was touched. The count of tests at clinical fidelity is unchanged — 7 of 19.

- Sidebar sub-menus removed. Patients and Devices previously expanded into sub-menus in the side navigation. Both are removed — every sidebar item now navigates directly to its section. The destination pages already carry their own primary actions (+ Add Patient, + Add Device in-page), so the sub-menu entries were redundant.

- List / Grid view toggle added to Patients, Devices, and Doctors. A segmented List · Grid control switches each page between a table list view and a card grid.

- Toggle placement standardized. The control sits in the top action row next to the + Add button on all three pages, matching the layout the others were aligned to.

## Executive summary

v0.2.9 is a focused interaction-design pass on the administrative shell. It removes navigation redundancy (the Patients/Devices sub-menus) and gives the three highest-volume record pages — Patients, Devices, Doctors — a consistent way to switch between a dense list and a scannable card grid, so the clinic can choose the density that fits the task (triage a long roster in list; browse identities/status at a glance in grid).

This is shell work only. No exam component, clinical algorithm, report, or doctor-led affordance was modified. The program remains pre-beta, active development pending final feedback from MPR and Xenon's Chief Medical Officer + doctor panel.

## Detail

### 1. Sidebar sub-menus removed

- components/DashboardShell.jsx: hasSubmenu is now false for every navigation item. The Patients and Devices expand/collapse chevrons and their child items are gone.

- Clicking Patients opens the patient list directly; clicking Devices opens the device list directly.

- Rationale: the in-page + Add affordances already cover the action the sub-menus duplicated, and a flat nav is faster to operate on a touch tablet.

### 2. List / Grid view toggle

A single, consistent segmented control (List · Grid, accent active state, pill group, ≥ 44 px touch targets) was added to three pages. Each page persists its own preference independently in localStorage, so a clinician's choice survives reloads:

| Page | Default | New view built | Persistence key |
| --- | --- | --- | --- |
| Patients | List (established table view) | Card grid — avatar, status + phase badges, diagnosis, last visit, physician | xoexam_patients_view |
| Devices | Grid (established status-card view) | Fleet table — status, current exam, battery, uptime, next calibration | xoexam_devices_view |
| Doctors | Grid (established identity-card view) | Table — avatar, specialty, department, experience, status, patient count, ⋮ menu | xoexam_doctors_view |

All card and row clicks open the same detail view / profile as before — the toggle changes presentation only, never behavior or data.

### 3. Placement standardized

The toggle is positioned in the top action row, immediately beside the + Add Patient / + Add Device / + Add Doctor button on each page, so the control lives in the same place everywhere.

## Files touched

| File | Change |
| --- | --- |
| components/DashboardShell.jsx | Edited — hasSubmenu forced to false; Patients/Devices sub-menus removed. |
| components/PatientsPage.jsx | Edited — added view state (xoexam_patients_view, default List), List/Grid toggle next to + Add Patient, new card-grid render. |
| components/DevicesPage.jsx | Edited — added view state (xoexam_devices_view, default Grid), List/Grid toggle next to the action buttons, new fleet-table list render. |
| components/DoctorsPage.jsx | Edited — added view state (xoexam_doctors_view, default Grid), List/Grid toggle next to + Add Doctor, new table list render. |
| index.html | Edited — title bumped to v0.2.9. No routing change. |
| deploy.html · deploy-new-site.html | Edited — version strings bumped to v0.2.9. |
| CLAUDE.md · README.md | Updated — v0.2.9 version-log entry, component-index notes, sidebar-nav note, localStorage-key list, status. |

## Tests at clinical fidelity (7 of 19)

The entire UI/UX ships as one unified build — v0.2.9. The column shows *when each test last reached clinical fidelity*, not a per-test version number. None changed in v0.2.9.

| # | Test | Reached clinical fidelity in |
| --- | --- | --- |
| 1 | Visual Acuity | v0.2.3 (Tumbling E/C optotypes added v0.2.6) |
| 2 | Color Vision (Ishihara + D-15 Farnsworth) | v0.1.7 |
| 3 | Visual Fields | v0.1.8 |
| 4 | Wavefront Aberrometry | v0.1.9 |
| 5 | Extraocular Motility | v0.2.1 |
| 6 | Pupillometry | v0.2.5 |
| 7 | Wavefront Refraction | v0.2.6 (six enhancements merged v0.2.7) |

The remaining 12 tests in the catalog are visual-fidelity placeholders awaiting their own clinical rebuilds. The clinical evaluation panel's input on which to prioritize next is welcomed.

## Open items for engineering / next review

Unchanged from v0.2.8 — v0.2.9 opened no new engineering questions:

- Certify & close → Rx-release system event. MPR to wire this as the trigger that releases the verified Wavefront Refraction Rx to the xoFit job object. Couples to the role/permissions model.

- VA pass/fail threshold for the subjective endpoint (currently "more than half correct") — Gary to validate against a published standard before lock.

- Patient-facing headset/clicker view for objective self-administered mode — out of scope for this build.

## Document set issued at v0.2.9

| Document | Status |
| --- | --- |
| xoExam UI-UX Engineering Handoff Specification v0.2.9.docx / .md | Reissued at v0.2.9 — §0 shell/navigation change log added |
| xoExam Development Brief 06-16-2026 v0.2.9.docx / .md | This release-specific brief |
| xoExam Development Brief.docx (cumulative) | v0.2.9 entry appended |
| xoExam Clinical Standards Reference v0.2.9.docx / .md | Reissued at v0.2.9 — shell-only release, no clinical change |
| xoExam Clinical Evaluation Brief.docx / .md | Reissued at v0.2.9 — shell-only release, no clinical change |
| CLAUDE.md | v0.2.9 entry appended; component index, sidebar-nav note, localStorage keys, status updated |
| README.md | Status bumped to v0.2.9 |
| _dist_v0.2.9/ | Deployment package (current) |

## Deployment

- Code: components/DashboardShell.jsx, PatientsPage.jsx, DevicesPage.jsx, DoctorsPage.jsx (edited)

- Title bumped: index.html → v0.2.9

- Deploy harness: deploy.html · deploy-new-site.html → v0.2.9

- Distribution package: _dist_v0.2.9/

- Live: xoexam-uiux.netlify.app

*Method Marketing Agency · xoExam UI/UX Development Brief · v0.2.9 · June 16, 2026*